Initial Project Planning

Date: 30 September 2026
Team ID: XXXXXXXX
Project Name: LegalEase: AI-Powered Legal Document Generator
Maximum Marks: 5 Marks

| Sprint | Functional Requirement | User Story | User Story / Task | Story Points | Priority | Team Members | Sprint Start | Sprint End |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Requirements | US01 | Problem definition, user inputs and document types | 5 | High | Team | 01-10-2026 | 03-10-2026 |
| Sprint 1 | Architecture | US02 | Frontend/backend/AI architecture | 5 | High | Team | 01-10-2026 | 04-10-2026 |
| Sprint 2 | AI Core | US03 | Gemini integration and prompt design | 8 | High | Team | 05-10-2026 | 09-10-2026 |
| Sprint 2 | Backend | US04 | FastAPI /generate and validation | 5 | High | Team | 05-10-2026 | 09-10-2026 |
| Sprint 3 | Frontend | US05 | Streamlit input, preview and editing | 8 | High | Team | 10-10-2026 | 14-10-2026 |
| Sprint 3 | Export | US06 | TXT/DOCX/PDF generation | 8 | High | Team | 10-10-2026 | 16-10-2026 |
| Sprint 4 | Testing | US07 | API, export and error-path testing | 5 | Medium | Team | 17-10-2026 | 19-10-2026 |
| Sprint 4 | Documentation | US08 | Phase documents, README and demo | 5 | Medium | Team | 20-10-2026 | 24-10-2026 |